Form-Ex5

Engineer's Certificate For Status of Work As On Date

(Project Extension)

[Karnataka Real Estate Regulatory Authority

(Real Estate (Regulation & Development) Rules, 2017)]

RERA No.		: PRM/KA/RERA/1268/378/PR/180924/007034

Project Name		: DIVYA VILLAS

Promoter Name	: M/S JDA PROJECTS

To

The Partners,

M/s JDA Projects,

No.580, CH/44/3A, 1st Floor,

Vanivilas Double Road,

Chamaraja Mohalla, Lakshmipuram,

Mysuru – 570 004.

Subject: Certificate for percentage of Completion of Development of DIVYA VILLAS [Project Name]

Sir,

I/We _______________ have undertaken assignment of certifying the percentage of Completion for Development of DIVYA VILLAS [Project Name] bearing Registration Number PRM/KA/RERA/1268/378/PR/180924/007034.

I/We hereby certify that 94% of work is complete as on 06.12.2025 (Date) and 6% of work is pending.

The percentage of work done so far is mentioned below.

| Sl No. | Particulars | Completion Status |
| --- | --- | --- |
| 1 | Overall Work done in percentage till date | 94.00% |
| 2 | Percentage of Civil Works Complete | 94.00% |
| 3 | Any other work done details | 94.00% |

Yours faithfully

Name and Signature of the Engineer

License No.:

Address:

Contact No.:

Email id:

Website link:

Date  :  06.12.2025

Place : MYSURU